Queensland 2011 -2012 Progress Report: HHWR NPA, Schedule C

Summary of Progress

Queensland has committed the majority of the NPA funding to deliver an additional 89 rehabilitation beds across the state and therefore complement the already planned increase in bed numbers over the four year period. This commitment reflects the priority areas of the Queensland Health Strategic Plan 2007–12 and the Queensland Statewide Health Services Plan 2007-2012. The additional places will be provided in three sites: 15 rehabilitation places at Rockhampton Hospital, 44 additional rehabilitation beds in Sandgate Brisbane and 30 rehabilitation or step down beds in the Townsville Hospital and Health Service. Approval has been granted to consolidate the 30 beds rehabilitation beds (NPA Health Hospital and Workforce Reform- Schedule c) with the 15 rehabilitation beds (NPA Improving Public Hospital Services - Schedule E) (45 beds in total) in a purpose built facility on the eastern campus adjacent to the Townsville hospital. $96.1 million has been allocated over the four year period. Queensland is also expanding the provision of the Online Geriatric Assessment Service to 20 major Queensland Health Hospitals. $1.1 million has been allocated over the four year period.

| Key Deliverables against States Implementation Plan | Timing | NPA funding | Comments |
| --- | --- | --- | --- |
| Provision of 15 rehabilitation places at Rockhampton Hospital plus outreach services around the district (to Yeppoon and Mt Morgan). Hospital: Rockhampton Central Queensland Hospital and Health Service. | Project completed. Centre operational. | $10.2M | Day Hospital beds operational. |
| Provision of 44 additional rehabilitation beds at Brighton (Sandgate), Brisbane. Service: Brighton Subacute Service Metro North Hospital and Health Service. | Project completed. Centre operational. | $44.9M | All 44 beds have been operational since April 2012. |
| Provision of 30 additional rehabilitation beds at Parklands Townsville. Service: Parklands Residential Aged care Facility Townsville Hospital and Health Service. | Project underway. | $41M | Approval has been granted to consolidate the 15 rehabilitation beds (NPA Improving Public Hospital Services - Schedule E) with the 30 beds rehabilitation beds (NPA Health Hospital and Workforce Reform- Schedule C) -(45 beds in total) in a purpose built facility on the eastern campus of the Townsville Hospital. Project progress includes: June 2012 – Project Definition Plan endorsed by Steering Committee June 2012 – Schematic Design endorsed by Steering Committee. In respect of the NPA IPHS (project 12), 8 subacute beds are operational in an interim location within the Townsville Hospital. This service will transfer to the purpose built facility once construction is completed. |
| Expand the provision of the Online Geriatric Assessment Service to the 20 major Queensland public hospitals. Statewide application. | Project progressing. | $1.1M | Progressive rollout of this online tool continues. |